Project Sponsor

Dr. Alice Ren (Chief Information Officer)
Michael Tan (Chief Security Architect)

Date Prepared: 15 March 2026

Project Manager

Lead Systems Analyst (AI Research Division)

Project Customer

CyberGuard Solutions – Security Operations Centre (SOC) and Enterprise Clients

Executive Summary

CyberGuard Solutions is a scheme the Australian cyber security firm is working on, in order to safeguard computer networks, to look at dangers and to locate flaws in security within systems. Because cyber-attacks are getting more sophisticated – notably attacks such as Advanced Persistent Threats and zero-day exploits a great number of organisations are employing Artificial Intelligence to strengthen their security and to recognise threats more easily (Stallings, 2018).

The intention of this project is to build an AI-Driven Network Anomaly Discovery System (NADS). The system will observe network movement, in real time, and discover odd behaviours using machine learning, and it will automatically hand over warnings to security personnel if a possible danger is spotted. Machine learning is often put to use in up-to-date intrusion detection systems since it is able to examine big quantities of network data and to spot trends which might be pointing to new or unknown cyber-attacks (Sommer & Paxson, 2010).

The project is to last for five months with an anticipated costing of $450,000. The progression will adhere to an Agile-Scrum approach; letting the team to work in short stages of development, to obtain constant comments from those with a stake in the project, and to little by little refine the system all through the length of the project (Schwaber & Sutherland, 2020).

Project Description

This project is about creating and putting in place an AI-based Network Anomaly Detection System or NADS which employs machine learning methods to look at what’s happening in network traffic and find unusual activity (Sommer & Paxson, 2010).

The system is going to watch network traffic as it happens and give danger ratings to things that seem suspicious.  When it finds something not normal, it will automatically make warnings and send them to the Security Operations Centre, the SOC, so they can deal with any security events.

The people working on the project are going to use an Agile Scrum approach; this allows for development in steps, with sprints, and also regular meetings to get views from people who have an interest in the project (Schwaber & Sutherland, 2020).

Initial Risks

| Risk ID | Risk Statement | Probability | Impact | Score | Strategy | Response |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Resistance from employees in traditional security divisions | Medium | High | High | Mitigation | Increase communication and training |
| 2 | AI model accuracy may be insufficient during early stages | Medium | High | High | Mitigation | Use expert validation and model testing |
| 3 | Project delays due to complex machine learning development | Medium | Medium | Medium | Mitigation | Agile sprint planning and monitoring |
| 4 | Budget overruns due to external consultants | Low | Medium | Medium | Control | Careful cost monitoring |
| 5 | Integration challenges with existing network systems | Medium | Medium | Medium | Mitigation | Early infrastructure testing |

Initial Stakeholders

| Name | Interest | Impact | Strategies |
| --- | --- | --- | --- |
| Dr. Alice Ren (CIO) | Strategic success of AI security platform | High | Regular executive updates |
| Michael Tan (Chief Security Architect) | Technical performance and architecture | High | Weekly technical reviews |
| Jordan Blake (IT Infrastructure Lead) | System integration with network infrastructure | Medium | Collaboration with the engineering team |
| Dr. Sara Khalid (Head of Security Operations) | Operational effectiveness of threat detection | High | Continuous SOC feedback |
| Scrum Development Team | System design and implementation | High | Agile sprint meetings |
| Security Operations Centre (SOC) | End users of the system | High | User demonstrations and feedback |

Output Of Project

• First release of an AI-based anomaly detection tool (MVP) for networks

• Threat detection engine utilizes machine learning technology.

• Constantly observing traffic on a live network.

• Automatic generation of alerts/triage of incidents.

• Outcome of validation of AI model.

• Outcomes of the security test and penetration test.

Summary Milestones

| Milestone | Due Date |
| --- | --- |
| Project Initiation and Planning | Month 1 |
| System Architecture and Data Preparation | Month 2 |
| AI Model Development | Month 3 |
| Alpha Version Release | Month 4 |
| MVP System Completion | Month 5 |

Summary Budget and Feasibility

The estimated project budget is $450,000, which includes personnel costs, external consultants, and infrastructure resources:

Project Manager: $150/hour × 2 days/week × 5 months

Technical Team: 6 team members × $95/hour

Outsourced specialists

• Consultant who validates AI models

• Pro External Penetration Test consultant. CyberGuard is growing strongly and there is a growing market demand for AI-based cybersecurity products and services so the project will be financially feasible.

Project Objectives and Success Criteria

Scope

Create and launch a minimal viable product of the AI-Powered Network Anomaly Detection System with features for real-time monitoring, detection, and automatic alerts.

Time

Finish the project in five months.

Cost

Completed the project within budget ($450,000)

Quality

Design a system that can identify anomalous behavior of network traffic with low false positives and is acceptable as per the enterprise security standards.

Other

Strengthen Internal Buy-In For AI Technologies. Support CyberGuard’s plan of action to more towards AI system.

Acceptance Criteria

The project will be accepted

• MVP system was delivered on time and within budget.

• Anomaly detection in real-time works as intended.

• Automated notifications produced and forwarded to SOC.

• AI models work well for detection.

• Security and penetration test.

Project Approval Requirements

The SSC must successfully undergo system testing, validation and acceptance by the Security Operations Centre for project approval.

Project Manager

Lead Systems Analyst – AI Research Division
CyberGuard Solutions

Approvals

| Project Manager Signature |  | Sponsor or Originator Signature |
| --- | --- | --- |
| Project Manager Name |  | Sponsor or Originator Name |

Date							   Date

References

Maglaras, L., Kantzavelou, I., & Ferrag, M. (2021). Digital transformation and cybersecurity of critical infrastructures. Applied Sciences, 11(18), 8357. https://doi.org/10.3390/app11188357

Schwaber, K., & Sutherland, J. (2020). The Scrum guide: The definitive guide to Scrum: The rules of the game. Scrum.org.

Sommer, R., & Paxson, V. (2010). Outside the closed world: On using machine learning for network intrusion detection. IEEE Symposium on Security and Privacy, 11(2), 305–316.

Stallings, W. (2018). Network security essentials: Applications and standards (6th ed.). Pearson.